## Slide 1: Risk management

## Slide 2: RISK
Risk is the deviation of the actual future outcome from the expected outcome
Hazard: something negative that can happen in the future
Risk is the probability of the hazard
Two characteristics of risk
  Uncertainty – the risk may or may not happen, that is, there are no 100% risks (those, instead, are called constraints)
  Loss – the risk becomes a reality and unwanted consequences or losses occur

## Slide 3
Why analyze risk? risk is a potential problem—it might happen, it might not. identify it, assess its probability of occurrence, estimate its impact, and establish a contingency plan
What is the expected outcome?
  A risk mitigation, monitoring, and management (RMMM) plan or a set of risk information sheets is produced.
Why do we care about risk analysis?
  being prepared—understanding the risks and taking proactive measures to avoid or manage them

## Slide 4: Reactive Risk Management
Project team reacts to risk when they occur
Mitigation – Plan for additional resources in anticipation of overcoming risk effects
Fix on failure – resources are found and applied when risk strikes
Crisis management – failure does not respond to applied resources and project is in risk

## Slide 5: Proactive risk strategy
Better than reactive risk strategy.
Begins long before technical work is initiated.
Potential risks are identified, their probability and impacts are assessed and ranked by importance.
Software team establishes a plan for managing risks.
As all the risks can not be avoided, the team works to develop a contingency plan that will enable it to respond in a controlled and effective manner.

## Slide 6: Seven Principles of Risk Management
Principles that provide a framework to accomplish effective risk management.
  Maintain a global perspective
  Take a forward-looking view
  Encourage open communication
  Integrate
  Emphasize a continuous process
  Develop a shared product vision
  Encourage teamwork

## Slide 7: Risk Categorization Approach #1
Project risks
    They threaten the project plan
    If they become real, it is likely that the project schedule will slip and that costs will increase
Technical risks
    They threaten the quality and timeliness of the software to be produced
    If they become real, implementation may become difficult or impossible
Business risks
    They threaten the viability of the software to be built
    If they become real, they jeopardize the project or the product

## Slide 8: Risk Categorization – Approach #1
Market risk – building an excellent product or system that no one really wants
Strategic risk – building a product that no longer fits into the overall business strategy for the company
Sales risk – building a product that the sales force doesn't understand how to sell
Management risk – losing the support of senior management due to a change in focus or a change in people
Budget risk – losing budgetary or personnel commitment

## Slide 9: Risk Categorization – Approach #2
Known risks – Those risks that can be uncovered after careful evaluation of the project plan, the business and technical environment in which the project is being developed, and other reliable information sources (e.g., unrealistic delivery date)
Predictable risks - Those risks that are extrapolated from past project experience (e.g., past turnover)
Unpredictable risks - Those risks that can and do occur, but are extremely difficult to identify in advance

## Slide 10: Steps for Risk Management
Identify possible risks; recognize what can go wrong
Analyze each risk to estimate the probability that it will occur and the impact (i.e., damage) that it will do if it does occur
Rank the risks by probability and impact - Impact may be negligible, marginal, critical, and catastrophic
Develop a contingency plan to manage those risks having high probability and high impact

## Slide 11: Risk Identification
Risk identification is a systematic attempt to specify threats to the project plan
By identifying known and predictable risks, the project manager takes a first step toward avoiding them when possible and controlling them when necessary
Generic risks - Risks that are a potential threat to every software project
Product-specific risks - Risks that can be identified only by those a with a clear understanding of the technology, the people, and the environment that is specific to the software that is to be built
Requires examination of the project plan and the statement of scope
"What special characteristics of this product may threaten our project plan?"

## Slide 12: Risk Item Checklist
Used as one way to identify risks
Focuses on known and predictable risks in specific subcategories
Can be organized in several ways
A list of characteristics relevant to each risk subcategory
Questionnaire that leads to an estimate on the impact of each risk
A list containing a set of risk component and drivers and their probability of occurrence

## Slide 13: Known and Predictable Risk Categories
Product size – risks associated with overall size of the software to be built
Business impact – risks associated with constraints imposed by management or the marketplace
Customer characteristics – risks associated with sophistication of the customer and the developers ability to communicate with the customer in a timely manner
Process definition – risks associated with the degree to which the software process has been defined and is followed
Development environment – risks associated with availability and quality of the tools to be used to build the project
Technology to be built – risks associated with complexity of the system to be built and the "newness" of the technology in the system
Staff size and experience – risks associated with overall technical and project experience of the software engineers who will do the work

## Slide 14: Questionnaire on Project Risk
Have top software and customer managers formally committed to support the project?
Are end-users enthusiastically committed to the project and the system/product to be built?
Are requirements fully understood by the software engineering team and its customers?
Have customers been involved fully in the definition of requirements?
Do end-users have realistic expectations?
Is the project scope stable?
Does the software engineering team have the right mix of skills?
Are project requirements stable?
Does the project team have experience with the technology to be implemented?
Is the number of people on the project team adequate to do the job?
Do all customer/user constituencies agree on the importance of the project and on the requirements for the system/product to be built?

## Slide 15: Risk Components and Drivers
The project manager identifies the risk drivers that affect the following risk components
  Performance risk - the degree of uncertainty that the product will meet its requirements and be fit for its intended use
  Cost risk - the degree of uncertainty that the project budget will be maintained
  Support risk - the degree of uncertainty that the resultant software will be easy to correct, adapt, and enhance
  Schedule risk - the degree of uncertainty that the project schedule will be maintained and that the product will be delivered on time
The impact of each risk driver on the risk component is divided into one of four impact levels
  Negligible, marginal, critical, and catastrophic
Risk drivers can be assessed as impossible, improbable, probable, and frequent

## Slide 16: Risk Projection (Estimation)
Risk projection (or estimation) attempts to rate each risk in two ways
  The probability that the risk is real
  The consequence of the problems associated with the risk, should it occur
The project planner, managers, and technical staff perform risk projection steps
The intent of these steps is to consider risks in a manner that leads to prioritization
Be prioritizing risks, the software team can allocate limited resources where they will have the most impact
Risk Projection/Estimation Steps
  1) Establish a scale that reflects the perceived likelihood of a risk (e.g., 1-low, 10-high)
  2) Delineate the consequences of the risk
  3) Estimate the impact of the risk on the project and product
  4) Note the overall accuracy of the risk projection so that there will be no misunderstandings

## Slide 17: Risk Table
A risk table provides a project manager with a simple technique for risk projection
It consists of five columns
  Risk Summary – short description of the risk
  Risk Category – one of seven risk categories
  Probability – estimation of risk occurrence based on group input
  Impact – (1) catastrophic (2) critical (3) marginal (4) negligible
  RMMM – Pointer to a paragraph in the Risk Mitigation, Monitoring, and Management

## Slide 18: Risk Table
Developing a Risk Table
  List all risks in the first column (by way of the help of the risk item checklists)
  Mark the category of each risk
  Estimate the probability of each risk occurring
  Assess the impact of each risk based on an averaging of the four risk components to determine an overall impact value
  Sort the rows by probability and impact in descending order
  Draw a horizontal cutoff line in the table that indicates the risks that will be given further attention

## Slide 19: Assessing Risk Impact
Three factors affect the consequences that are likely if a risk does occur
  Its nature – This indicates the problems that are likely if the risk occurs
  Its scope – This combines the severity of the risk (how serious was it) with its overall distribution (how much was affected)
  Its timing – This considers when and for how long the impact will be felt
The overall risk exposure formula is RE = P x C
  P = the probability of occurrence for a risk
  C = the cost to the project should the risk actually occur 
Example
  P = 80% probability that 18 of 60 software components will have to be developed
  C = Total cost of developing 18 components is $25,000
  RE = .80 x $25,000 = $20,000

## Slide 20: Risk Mitigation, Monitoring, and Management
An effective strategy for dealing with risk must consider three issues
Risk mitigation (i.e., avoidance) is the primary strategy and is achieved through a plan.
Risk monitoring
Risk management and contingency planning

## Slide 21: Risk mitigation (avoidance)
Example: Risk of high staff turnover
Strategy for Reducing Staff Turnover
  Meet with current staff to determine causes for turnover (e.g., poor working conditions, low pay, competitive job market)
  Mitigate those causes that are under our control before the project starts
  Once the project commences, assume turnover will occur and develop techniques to ensure continuity when people leave
  Organize project teams so that information about each development activity is widely dispersed
  Define documentation standards and establish mechanisms to ensure that documents are developed in a timely manner
  Conduct peer reviews of all work (so that more than one person is "up to speed")
  Assign a backup staff member for every critical technologist

## Slide 22: RMMM
In risk monitoring the project manager monitors factors that may provide an indication of whether a risk is becoming more or less likely
Risk management and contingency planning assume that mitigation efforts have failed and that the risk has become a reality
RMMM steps incur additional project cost
  Large projects may have identified 30 – 40 risks
  Risk is not limited to the software project itself
  Risks can occur after the software has been delivered to the user
  Software safety and hazard analysis
    These are software quality assurance activities that focus on the identification and assessment of potential hazards that may affect software negatively and cause an entire system to fail
    If hazards can be identified early in the software process, software design features can be specified that will either eliminate or control potential hazards

## Slide 23: The RMMM Plan
The RMMM plan may be a part of the software development plan or may be a separate document
Once RMMM has been documented and the project has begun, the risk mitigation, and monitoring steps begin
Risk mitigation is a problem avoidance activity
Risk monitoring is a project tracking activity
Risk monitoring has three objectives
  To assess whether predicted risks do, in fact, occur
  To ensure that risk aversion steps defined for the risk are being properly applied
  To collect information that can be used for future risk analysis
The findings from risk monitoring may allow the project manager to ascertain what risks caused which problems throughout the project

## Slide 24: Summary
Whenever much is riding on a software project, common sense dictates risk analysis
Yet, most project managers do it informally and superficially, if at all
However, the time spent in risk management results in
  Less upheaval during the project
  A greater ability to track and control a project
  The confidence that comes with planning for problems before they occur
Risk management can absorb a significant amount of the project planning effort…but the effort is worth it